**FORM B**

**COMPUTING HONOURS PROJECT (COMP10034)**

**PROGRESS AND FEEDBACK MEETING MINUTES AND PLAN**

*(To be completed* ***after*** *the scheduled meeting)*

**Student: Kyle Christie Supervisor: Paul Keir**

**Meeting Number: 3 Date/Time: 11/11/22 @ 1000**

**MINUTES**

The following tasks and issues were discussed and specific actions agreed:

1. Short summary of work undertaken since last meeting
2. Feedback on interim report
3. Discussion and insight into Rust-analyzer problem
4. Quick discussion on next milestones, tasks to work on in meantime
5. Will email to arrange next meeting (post interim report)
6. ..

**PLAN**

The following tasks and timelines have been agreed both for the next month and beyond:

For the next month:

* I have decided to restart the VirtualBox test and start fresh as there are a lot of issues with the current VMs. I aim to be more careful with the new tests.
* Submit a second draft of the interim report with recommended fixes/changes to Paul
* Continue Research as necessary (USB capabilities of Linux kernel etc)
* Formally submit final version of interim report.

Beyond the next month

* Workstation pending, start development on Rust ‘production’ driver
* ..
* ..
* ..