**FORM A**

**COMPUTING HONOURS PROJECT (COMP10034)**

**PROGRESS AND FEEDBACK MEETING AGENDA**

*(To be completed* ***before*** *the scheduled meeting)*

**Student: Kyle Christie Supervisor: Paul Keir**

**Meeting Number: 4 Date/Time: 1/2/23 @ 1400**

**PROGRESS**

Over the last month, the following tasks have been completed:

* Improving writing between interim report and dissertation.
* More industry figures have been contacted.
* More content written into dissertation.
* ..

The following tasks identified last month have not been completed or problems/issues have emerged that require attention:

* Starting driver development – Rust USB library is not officially integrated and the integration in my own kernel does not seem to work.
* ..

**AGENDA**

1. Showcase of work undertaken since last meeting (11/11/22).
2. Discussion of issue – Issues with Rust USB library and direction of final project deliverable.
3. Discussion on next major milestones – Creating and presenting project presentation, Working through dissertation writing. These will essentially make up the core tasks until end of project.
4. Any other business.
5. Discuss next meeting date.